Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 JUNE 2026 |
| --- | --- |
| Team ID | SWTID-2026-1795 |
| Project Name | HEART DISEASE ANALYSIS |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Integration | USN-1 | As an analyst, I can connect the heart disease dataset to Tableau and configure the initial data model. | 3 | High | Data Engineer |
| Sprint-1 | Key Metrics KPI Block | USN-2 | As a clinician, I can view overall patient KPIs for average blood pressure, cholesterol, and age on the main dashboard. | 2 | High | BI Developer |
| Sprint-1 | Risk Filtering System | USN-3 | As a doctor, I can filter the active patient registry dynamically by demographic details, age group, and gender. | 2 | High | BI Developer |
| Sprint-2 | Predictive Modeling Visuals | USN-4 | As a medical director, I can view an interactive scatter plot showing patient distribution mapped against multi-variable risk metrics. | 5 | Medium | Data Scientist |
| Sprint-2 | Patient Trends Monitoring | USN-5 | As a hospital administrator, I can analyze monthly heart disease readmission trends and admission forecasts over a timeline. | 3 | Medium | BI Developer |

Project Tracker, Velocity & Burndown Chart (Starting 26 June 2026)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 Jun 2026 | 01 Jul 2026 | 20 | 01 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 02 Jul 2026 | 07 Jul 2026 | 18 | 08 Jul 2026 |
| Sprint-3 | 20 | 6 Days | 08 Jul 2026 | 13 Jul 2026 | 20 | 13 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 14 Jul 2026 | 19 Jul 2026 | 22 | 19 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation